# MANAGE 2000 FUNDING PROPOSAL

About Manage 2000:

Manage 2000 is a software development firm at the forefront of the extension and expansion of Microsoft Project capabilities.

Manage 2000 is operated in Norfolk Virginia and is a small business comprised of a dedicated workforce.

For more information about Manage 2000 and its ongoing projects, please see the contact information provided within the document.

# Table of Contents

## Topic							Page Number

Contact information							1

Historical Perspective						3

### Manage 2000 Product Overview					5

### Manage 2000 Work to be Completed				9

Technical Overview and Scheduling Information	9

### DoD Specific Benefits and Relevance			31

### Personnel, Hardware, and Software Requirements	33

Additional Budget Information					37

Costs Justification							39

Additional Schedule information				40

Contact Information:

Manage 2000 CPI Project

Education Building Room 248

Old Dominion University

Hampton Boulevard

Norfolk, Virginia 23529

Thomas J. Thompson

Project Manager

Old Dominion University

Education Building Room 248

Hampton Boulevard

Norfolk, Virginia 23529

Phone: (757) 683-3915

Email:  tjt@cs.odu.edu

Stephen D Watkins

Project Planner

Old Dominion University

Education Building Room 248

Hampton Boulevard

Norfolk, Virginia 23529

Phone: (757) 683-3915

Email:  watkins@cs.odu.edu

Beverly Moore Black

Financial Analyst

Old Dominion University

Education Building Room 248

Hampton Boulevard

Norfolk, Virginia 23529

Phone: (757) 683-3915

Email:  black@cs.odu.edu

S. Angelika Heidelberger

Historical Analyst

Old Dominion University

Education Building Room 248

Hampton Boulevard

Norfolk, Virginia 23529

Phone: (757) 683-3915

Email:  heidelbe@cs.odu.edu

Ann Jennifer-Ang Pintar

Risk Management Analyst

Old Dominion University

Education Building Room 248

Hampton Boulevard

Norfolk, Virginia 23529

Phone: (757) 683-3915

Email:  pintar@cs.odu.edu

This proposal has been submitted under the authority of the Manage 2000 group by: Thomas J Thompson on the Date of November 15, 1999.  This document obligates the Mange 2000 group to the offer contain herein.*  Additional terms may be agreed upon during the time of the acceptance of the proposal.  The terms of this proposal are void after ninety (90) days of the submission date.

* This is a mock proposal and is not a legal contract of any kind.

Historical Perspective

In today’s world of increasing technology, an overwhelming majority of organizations recognize the benefits of software solutions for managing resources.  Therefore, various categories of management software have become common place in the workforce.  These applications organize projects and provide functional information to project leaders and management.  To make available these details, software of this nature uses a resource-based approach to perform its actions.  For this reason, these applications treat staff members strictly as a resource.  In other words, staff assigned to a project are considered in the same manner one may regard a workstation.

Upon completion of a vigorous study of available applications, results show that existing management software lacks sophisticated staff assignment and administration.  For example, no obtainable applications offer any ability to locate one or more employees who may possess particular qualifications required by an individual role in a specific project.  Although businesses which maintain a relatively small number of employees may not necessitate such sophisticated software, organizations which sustain a sizeable employee base stand to benefit significantly.  Project managers spend valuable time, as well as a generous amount of effort, struggling to identify the most qualified individual for a given task.  One must consider several focal points, such as availability, educational background, and experience within the company while selecting project staff.  Moreover, in cases where organizations have increasing staff and project volume, project managers must dedicate exuberant amounts of time probing through individual’s records to recognize appropriate team members.

In order for organizations to capitalize on project manager performance, an effective solution, which administers staff in the aforementioned manner must be utilized.  Automating the process of staff selection, or simply producing a software package that possess ability to recommend staff placement, has the potential to allocate project leaders additional time to concentrate on other assignment related issues.  Furthermore, appropriate staff appointments increase overall efficiency within an organization by exploiting employee assets.

Manage 2000 Product Overview

Manage 2000 extends the capabilities of Microsoft Project, the world’s leading project management software.

In this way, Manage 2000 will automatically update employee records so that the most accurate information about the employee can be stored and retrieved for later use.

The information Manage 2000 will track is stored within an external database (MS SQL server) that provides proven security measures and stability assurance as well.

Manage 2000 is designed to provide project managers with an effective, efficient way to address problems regarding staff placement.  In order to achieve this solution, Manage 2000 intelligently surveys individual employee traits, provides staff recommendations based on project position requirements, and dynamically updates database information as personnel complete tasks.  Additionally, Manage 2000 opens a more effective channel of communication with upper-level management.  For instance, project leaders are obligated to routinely report project progress and or complications to upper-level management.  While it is necessary for a project leader to have a good understanding of the various details regarding project staff, upper-level management usually maintain a less significant role with respect to specific project information.  To help bridge this information gap between project level staff and higher management, Manage 2000’s structure permits information about a specific project to quickly be retrieved and relayed to upper management.  Manage 2000 executes this by storing information about positions available within a project with regard to skills considered necessary to complete tasks delegated to each position.

As a result of the staff tracking abilities, Manage 2000 yields yet another benefit without the system having to perform any additional work.

While submitting bids or contract proposals, many companies feel compelled to validate that they retain the necessary skills within their employee base to accomplish the project.  As opposed to gathering resume material from each employee, Manage 2000 already contains the essential information about potential project workers.  Consequently, Manage 2000 provides instant knowledge about employees and the skills that each holds.  Due to dynamic refresh module, information stored within Manage 2000 will be the most up to date information available about each employee.  As well as assisting larger corporate organizations, the dynamic refresh module appeals to associations which maintain less staff.  For this reason, Manage 2000 inherently increases its own marketability.  Because of its unique abilities, Manage 2000 provides the following services:

- Automated Staff Selection: Select the best personnel for each staff slot based on configurable parameters.

- Quick Reference Knowledge Database: Find out exactly what level of expertise the company staff has.

- Automated Employee Updates: Automatic employee updates performed during the course of project(s) completion.

- Automated Staff Replacement: Should the need arise to remove an employee from a certain project (if he or she is needed elsewhere for example), Manage 2000 provides flexible personnel management to support the demands of the business world.

- Preparing resume affiliated employee information and statistics.

Manage 2000 is essentially an addition to MS Project. As opposed to forcing the user to run two separate programs, when Manage 2000 is started up, it starts up MS Project as well and can then access the internal mechanisms and data stored with Project.  This is accomplished through the use of Project’s D-COM construction (D-COM is a set of tools which provide many of Microsoft’s programs with external “hooks” which allow them to be used from within other programs).  The diagram below shows the D-COM structure:

By utilizing this structure, Manage 2000 allows current project information to be used as opposed to forcing users to completely switch systems.  In addition to this, Manage 2000 will continue to operate within the MS Project environment with the added functionality of staff management.  This minimizes the time and effort required needed to learn how to operate Manage 2000.  The end result of Manage 2000 is a way to better organize projects within a large organization, without the high learning curve associated with switching project management software.

Manage 2000 Work to be Completed

The work to be completed by the Manage 2000 group is the continued development of the Manage 2000 software, its testing, and the completed production version of the software ready for implementation in a management environment already incorporating Project 98.  The details regarding what is to be implemented are described below.

A complete Technical breakdown of the Manage 2000 organization, components, and testing methods is given below to illustrate exactly what the Manage 2000 team will accomplish.

MANAGE 2000 TECHNICAL OVERVIEW / TIME TO COMPLETE INFORMATION

# Internal Data Management Module

# The internal data which must be stored during runtime is both large and complex.  Information regarding the current project must be managed: current positions, skills required for these positions, and current personnel assigned to these slots must also be maintained.

# Milestone: Functional Internal Data Management Module

# Subtasks and schedule:

# Identify data types based on functional specs documentation.  Time: 1 week.

# Create structure / class storage type.

# -Create / Delete new persons.  Time: 3 days.

# -Edit loaded personnel.  Time 3 days.

# -Create / Delete skills.  Time 3 days.

# -Edit loaded skills.  Time 3 days.

# Data type interface (information exchange modules).  Time 4 days.

# Total estimated time for code completion:  23 days given non-concurrent work.

# Testing:  Tested via black box and sample testing.

# Time to test module functionality:  one week.

# Completed module:  One month (30 days) given non-concurrent work.

# Input / Output specifications:

# Access to data members of Manage 2000 for use by other modules will be performed through get / save function calls to the appropriate class data type.  Any information loaded or saved will pass through this module.  Interactions are diagrammed below:

User Interface Module (GUI)

Manage 2000 is designed to provide users a windowed system (GUI) that is split into three main areas.  These areas are staff characteristics, project management, and skills tracking.

The first, staff characteristics, is the section of the interface devoted to information regarding staff information.  Within this section, mangers will be able to view, print, update, add, and delete both information about the staff members and the actual database entry for the employee.  The employees will be able to view, in report format, their current information, submit changes to a supervisor to be written to the database, and generate a resume.

The second area, project manager interface, serves as a control area for projects.  Here, projects can be viewed, printed, updated, modified (based on changes made to the host program), added, and deleted.  Project mangers may also replace individuals or reallocate individuals from on project to another within this area, as well as add new staff members to projects.

The third area, skill-tracking interface, allows a project manager the ability to view, add, remove, or modify any or all skills pertaining to the database.  The information viewed about a skill is primarily a summary of the skill as well as its applications.  These skills pertain to each qualification class preferences, such as education, technical schooling, current employment experience, previous employment experience, etc.

- Functional Requirements

- What it will do

- provide users with an efficient graphical user interface (GUI)

- What it will not do

- access information from Project 98’s pull down menuing system

- allow employee’s to permanently modify their own (or any) database records

- will not automatically assign recommended team members to projects

- Staff Interface

- Managers

- update, view, and send information to print a hard copy of staff characteristics

- add, delete, or modify employee records

- Employees

- view and send information to print a hard copy of their own characteristics

- submit a modified record to supervisors for final posting to the database

- Project Management Interface

- Project information

- view and submit print jobs

- modify, add, or delete project records

- Availability of individuals

- color-code individuals by level of availability

- view the availability of all staff members

- Skills Tracking Interface

- View skill characteristics

- Add, delete, or modify skill characteristics

- Input

- Manager input

- employee information (name, social security number, salary history, etc.)

- skill traits (c++, java, solaris, perl, etc.)

- Employee input

- request changes of personal information

- request changes of personal traits

- Processing

- Dependent on machine level hardware and number of requests within the database

- Output

- Console output and print requests for managers or employees

- Color text for each employees availability

- Change of information to the database records

| Task Number | Description | Predecessors | Schedule |
| --- | --- | --- | --- |
| 1 | Come up with code design |  | 1 week |
| 2 | Come up with GUI |  | 1.5 weeks |
| 3 | Integrate the code design and GUI | 1, 2 | 2 weeks |
| 4 | Test module | 3 | 1 week |
| MILESTONE | User Interface Module |  | 5.5 weeks |

Manager Interface

User Interface

# Staff Selection Module

# Staff Selection Module Milestone

# Subtasks:

- Come up with the algorithm, including flow chart

- Program functions for calculations and data retrieval

- Test correctness of functions

- Create GUI in Visual C++

- Program buttons with appropriate function calls

Milestone:

- Deliver finished module

Schedule:

- Algorithm: no more than one day

- Function programming and testing: 2 weeks

- GUI creation and programming: 2 days

- Total (with padding for sick days and such): 3 weeks

Report Generator Module Milestone

Subtasks:

- Determine algorithm

- Program function

- Test function

- Add function call to the menu of employee view of his record (“Print” in File menu)

Milestone:

- Deliver finished program

Schedule:

- Algorithm: 1 day

- Programming and testing: 1 week

- GUI programming: 1 day

- Total (including padding): 2 weeks

# Modification Request Module Subtask:

- Describe abstract model detailing processes involved

- Identify all classes & procedures to be reused

- Identify procedures to be created w/in request module

- Devise diagram depicting flow of data among procedures & modules

- Develop and implement source code for request module

- Develop and implement test cases for request module

- Develop and implement user interface procedures for request module

- Verify/Validate correctness of module implementation

Milestone:  Request module tested code.

Schedule of subtasks:

Steps 1-4:   1 day

Step 5:	4 days

Step 6:	3 days

Step 7:	3 days

Step 8:	3 days

Schedule Allotment of days:  14 days  (not including unexpected events)

# Modification Verification Module Subtask:

- Describe abstract model detailing processes involved

- Identify all classes & procedures to be reused

- Identify procedures to be created w/in verification module

- Devise diagram depicting flow of data among procedures & modules

- Develop and implement source code for verification module

- Develop and implement test cases for verification module

- Develop and implement user interface procedures for verification module

- Validate correctness of module implementation

Milestone:  Verification module tested code.

Schedule of subtasks:

Steps 1-4:   1 day

Step 5:	4 days

Step 6:	4 days

Step 7:	3 days

Step 8:	3 days

Schedule Allotment of days:  15 days  (not including unexpected events)

Testing

One important way of testing code modules is ‘black-box’ testing in which the code is executed w/ sample test cases of input and output.  After reading through the specifications, test cases will be drawn up to check whether the code obeys the specification document.

The test plans (revealed in future assignment) will specify:

- what testing is to be performed

- when it is to be performed

- and how it is to be performed.

Dynamic Refresh Module

Introduction

The Dynamic Refresh Module (DRM) is designed to automatically update employee’s records while they are assigned to any particular project.  When tasks are completed or milestones are met, the DRM notices these changes and updates the employee records accordingly.  This module minimizes the work that employees and supervisors must do to ensure updated records.  As the name implies, this is a dynamic function.  Hence, there is no human interaction.  The module periodically inspects the Project98 files and notes any newly completed tasks.

Goals

Recognize project task completion

Accurately update employee records

Save employees and supervisors maintenance time

Operational Scenarios

As employees are assigned to projects they will gain added experience or newly gained experience.  When a project manager confirms that tasks have been completed, the DRM senses these changes upon its next inspection.  This chain of events then call for changes to be made to the employee records.  The records are updated and the DRM has successfully maintained up-to-date records.

Requirements

- Functional Requirements

  - What it will do

    - Dynamically receive updated information about project status

    - Update personnel records regarding skills and traits gained as projects progress

  - What it will not do

    - Modify Project 98 data files

    - Delete current entries within employee records

    - Prompt employees or managers for current information

- Input

  - Project progression from Project 98 files or Manage 2000 database information

- Processing

  - Internally updates the employee records

- Output

  - Output is not immediate, but user records are displayed when requested by the client

Design

The DRM will interact directly with Project98 files.  As the project files are modified, the DRM inspects the changes.  It then calls the information storage module to store the modified data to the proper employee records.  Since the project positions have previously been defined, there is no need for the DRM to add new tasks or skills to the database.  Simply put, the DRM notes changes in the project file and writes updated information to the Manage 2000 database.

Milestones

Project98 file Query

Retrieve project98 file format		Project98 Contractor		1 week

Implement queries			Junior Programmer		2 weeks

Database update function

Open file call				Junior Programmer		1 day

Write data to records			Junior Programmer		3 days

Close file call				Junior Programmer		1 day

Testing

Functionality can be confirmed by making changes to a project file where the database modifications are a known value.  If the proper modifications are made, the module succeeds.  On the other hand, if the expected results do not match, the module is not completed.

Information Storage / Retrieval Module

Introduction

The Information Storage / Retrieval Module (ISRM) is the interface between all other modules and the Data Management Module (DMM).  When other modules need to read or write to the database, they call the ISRM to help complete the task.

Goals

Retrieve requested data

Store data requests

Assist modules with database interfacing

Operational Scenarios

When a user makes a request to update his/her records, the data is written to a temp file.  Then the supervisor either approves or denies the change.  If the change is approved, the request is made to the ISRM which receives the data from the other module and writes it to the database.  Also, if users wish to view their information, then the call is made to the ISRM and it retrieves the data and outputs it to the desired medium.

Requirements

- Functional Requirements

- What it will do

- Retrieve data from within Microsoft Project 98 files

- Process information from various self inclusive files

- What it will not do

- Create, revise, update or delete Microsoft Project 98 data files

- Input

- Files /fields from Microsoft Project 98

- Files related to internal procedures within Manage2000

- Files containing stored information processed by Manage 2000

- Processing

- Files from Microsoft Project will be retrieved and various data fields among these files will be processed and potentially stored within a Manage 2000 database file.

- Output

- Display stored data to the device console

- Generate printed reports (resume)

- Performance Requirements

  - Speed of storage and retrieval processing relies on database file size, number of files to process, host hardware, and other active database operations.

Design

This basically inherent to the database software that we have chosen.  Custom functions must be written for this module to interface with the other modules.

Milestones

Read function

Read data from the database		Junior Programmer		3 days

Write function

Write data to the database			Junior Programmer		1 week

Testing

This module must be tested with each module as well as by itself.  Known results testing is easiest with this module.  As you know what the result change should be, you can determine if the read or write request to the database is correct.

DoD Benefits and Relevance

The DoD is responsible for managing vast amounts of employees and overseeing numerous research related projects.  As a result of this, internal paperwork and employee tracking systems (in terms of skills and experience acquired) becomes a large bottleneck in terms of overall performance.  Because of the DoD’s massive size and internal structure, Manage 2000 is the best solution to personnel management within the DoD.  The main reasons for Manage 2000 being ideal for the DoD are as follows:

- Manage 2000 works with in conjunction with Microsoft Project.  A large portion of the DoD’s projects are managed through the use of MS Project.

- Manage 2000 was designed with large corporations in mind.  Its scalability to fit large corporations ensures adequate performance within the DoD’s domain.

- The employee management aspects of Manage 2000 ensures faster task assignment times which becomes and issue when dealing with large projects.

Tools that provide automated methods of addressing these issues will have several positive impacts on the DoD’s research and development projects in addition to other aspects as well:

- Higher Production Rates from Staff: When provided a task to accomplish in which a person has high amounts of training, or he / she is well prepared for a task, that person’s productivity rises.  Less time for planning and error correction is necessary when tackling a problem in which the person is well versed.

- Lower Paperwork Costs: Less internal transference of data through conventional channels saves not only on the cost of paperwork, but also personnel hours which otherwise could be spent performing more constructive tasks.

Manage 2000 fits into the DoD’s mission by providing a way to increase the productivity of the system and maximize the use of human resources.

Manage 2000 Personnel, Hardware and Software Requirements, and Budget information.

## The Manage 2000 team will consist of the following personnel shown within the chart below:

Project Manager:

The Project Manager oversees the work being done by the other staff members.  As the general coordinator of the group, the project manager is responsible for adherence to the projected schedule and budget.

Senior Programmer(s):

The senior level programmers are to ensure that the code of the project is well written and documented in addition to planning the actual implementation schemes of the modules.  In addition to this, they are responsible for overseeing the work being done by the junior level programmers and providing code reviews to the project manager to ensure compliance to the design requirements.

Junior Programmers:

The junior level programmers work under the senior level programmers and are responsible for much of the actual code that is to be completed.

Database Administrator:

The database administrator’s job consists of two main areas.  First, the person is responsible for maintaining the database server software.  Second, the database administrator needs to work with the Senior and Junior level programmers to ensure proper database interactions take place.

Technical Writer:

The technical writer produces the documents which are to be distributed with Manage 2000, such as the user guide and installation instructions.  This person is also responsible for generating any additional documentation required during the course of the project.

Office Manager:

The office manager is the coordinator of office activities and paperwork.  Essentially the secretary of Manage 2000 the person is responsible for maintaining smooth internal communications (along with the Project Manager), and communications with outside entities, such as the DoD.

Legal Consultant:

The legal consultant is to be consulted any time documentation or public record information is to be released.  In addition to this, the legal consultant is to oversee any issues regarding contract term issues or other issues which arise when dealing with outside companies.

Hardware / Software Requirements and Costs

# Hardware Costs

- Workstations HP Brio BAX:

P3-500MHz,

512 MB RAM,

4/12/24x CDRW,

10/100Base-T Lan card,

Windows 98 OS

10 @ $1,400 each							$ 14,000

- HP Laser Jet 4050TN Multi Tray network printer

1 @ $1,530								$  1,530

- HP NetServer E60 Tower

P3-550MHz,

- GB RAM

2 @ $1,870								$  3,740

- Cisco Catalyst 2912XL switch

1 @ $1,090								$  1,090

- Cables									$    300

- APC UPS

1 @ $1,000								$  1,000

Total									$ 21,660

# Software Costs

- MS BackOffice/Small Business Server 4.5

5 clients

Includes SQL Server, Exchange Server and others

1 @ $1,360								$  2,720

- MS BackOffice 5 user license upgrade

1 @ $420								$    420

- MS Visual Studio6 Professional Full Version

1 @ $1,600								$  1,600

- McAfee Office 2000

1 @ @60									$     60

- Firewall software							$  2,500

- 512K circuit

12 months @ $4,500/month					$ 54,000

Total									$ 61,300

Estimated Additional Costs

(For Quarters 1-3, Jan. 2000 to Sept. 2000)

Personnel Costs:

1.	Project Manager					$ 71,250

($95,000/yr - $7,917/mo)

2.	Legal Consultant					  30,000

$300/hr x 100 hrs

3.	Office Manager						  26,250

($35,000/yr - $2,916/mo)

4.	Technical Writer					  33,750

($45,000/yr - $3,750/mo)

- Senior Level Programmers (2)			 120,000

(each at $80,000/yr - $6,667/mo)

- Junior Level Programmers (2)			  60,000

(each at $40,000/yr - $3,333/mo)

7.	Database Administrator				  48,750

($65,000/yr - $5,417/mo)

8.	CS250 Consultants					       0

9.	CS300 Consultants					       0

Total Personnel	    $ 390,000

Employee Benefits:

- Benefits (excl. legal consult.):

Medical/Dental Insurance

Social Security

401K Investment

Bonuses

Total Benefits(est. at 30% salaries)   $ 108,000

Office Costs:

- Office Lease Components:

Ten single offices, conference room,

kitchen area, high density storage area,

network server room,

electricity & utilities

Area Estimate:

lease space for 12 people – plan for expansion

1,440 sq foot required (120 sq.ft. per employee)

Office Lease Estimate:

class A office space $20/sq.ft.

includes furniture, utilities, etc.

Total Office Lease:

(1,440*20 = $28,800/yr => $2,400/mo)   $  21,600

- Telephone service

$45/phone/mo * 13 phones * 9 mos.    $   5,265

Long Distanc service			       10,000

- Miscellaneous office expenses

$2,000/mo * 9 mos.				  18,000

Total Office Costs		    $  54,865

## Selling & Overhead Expenses:

1.	Marketing & Advertising fees		    $  20,000

2.	Shipping expenses		                 14,000

3.	Travel expenditures			            20,000

4.	Training expenses					  10,000

Total selling & OH expenses       $  64,000

# Total Estimated Costs

for Jan. 2000 to Sept. 2000		   $  699,825

Costs Justification

Workstations HP Brio BAX:

Our project consists mostly of software development, therefore powerful processors are crucial to speed up the compile time during development and testing.

HP Laser Jet 4050TN Multi Tray network printer

In any office, a printer is necessary, and this one is designed for fast networked printing satisfying the needs of our ten clients.

HP NetServer E60 Tower

Same as with the client machines, the disk space and processors of the servers has to accommodate the software development.

Cisco Catalyst 2912XL switch

This class switch offers enough bandwidth at a good price.

APC UPS

In order to avoid setbacks due to lost data during power outages, the UPS is necessary.

MS BackOffice/Small Business Server 4.5 and additional client licenses

MS Visual Studio6 Professional Full Version

Since we are building on existing MS software, using other MS software will cause the least compatibility problems.

McAfee Office 2000, Firewall software

To protect our data both from intrusion and theft and from Virus attacks, firewall and virus scan software is necessary.

Additional Costs are incurred from personnel, office space and leasing requirements.  All information regarding these aspects of the proposed budget can be provided if requested.  All costs are assuming an 9 month development period for the remainder of the Manage 2000 software.

Additional Schedule Information

What follows is a timeline based on a nine month schedule.  Schedule information regarding modules and testing phases can be found within the technical overview documentation provided previously within this document.

# Text boxes

Manager / Administrator

User Interface

Information Storage and Retrieval Module

Staff selection Module

Employee

User Interface

Information Storage and Retrieval Module

# Project Manager

Legal Consultant

Technical

Writer

Junior Programmers (2)

Office Manager

Database Administrator

Senior Programmers (2)