CS 411W Lab V

SBIR/Grant Proposal

For

Prepared by: Red Group

Date: 12/11/2007

Table of Contents

1	Introduction (David Mirra, Mark Polansky)	1

2	Technical Approach (David Mirra, Mark Polansky)	2

2.1	Prototype Capabilities and Results (David Leonard, Rusty Udan)	3

2.2	Prototype to Product Transition (Rusty Udan, David Mirra)	6

2.3	Key Personnel (David Mirra, David Leonard)	7

2.4	Facilities and Equipment (Mark Polansky, Ben Blowe)	8

3	Commercialization Strategy (Rusty Udan, David Leonard)	9

4	Schedule, Milestones, and Deliverables (David Mirra, Mark Polansky)	10

5	Proposal Costs (David Mirra, Ben Blowe)	11

6	Summary (Ben Blowe, Sean Alcos)	14

Appendix (David Mirra, Ben Blowe)	15

Appendix A – Glossary	15

Appendix B – Personnel Responsibilities	17

Appendix C – Hardware Specifications	19

Appendix – D Phase 2 Work Breakdown Structure	20

Appendix E – Lab I:  Product Description	24

Appendix F – Lab II:  Prototype Product Specification	24

Appendix G – Lab III:  Prototype Test Plan/Procedure	24

Appendix H – Lab IV:  Prototype User's Manual	24

List of Figures

Figure 1.  Phase 1 prototype major functional component diagram	3

Figure 2.  Cumulative break even analysis graph (Mirra, 2007)	13

List of Tables

Table 1.  Feature comparison between full product and prototype	6

Table 2.  Phase 2 estimated labor costs (Mirra, 2007)	8

Table 3.  Phase 2 estimated resources description and cost (Blowe, 2007)	9

Table 4.  Estimated total costs for all phases (Mirra, 2007)	11

Table 5.  Estimated marginal cost per customer (Mirra, 2007)	12

Table 6.  Break even analysis (Mirra, 2007)	12

Table 7.  Dell server specifications	19

Table 8.  Dell workstation specifications	20

# Introduction (David Mirra, Mark Polansky)

Fraud and identity theft struck 8.9 million victims in 2006.  Total annual losses jumped by $2.2 billion from 2005 to 2006, and the mean resolution time per incident skyrocketed from 28 to 40 hours per victim (VeriSign, n.d.).  One of the main tools in the arsenal of identity thieves is phishing, the practice of spoofing e-mail and websites of consumer businesses in order to trick users into divulging information such as usernames and passwords.  According to the Anti-Phishing Working Group, a record high 55,643 unique phishing sites were identified in April 2007 (APWG, n.d.).  Account credentials may also be disseminated through theft by insiders or through corporate network intrusions.

Such crimes are occurring more frequently as Internet users move more and more of their lives online with only passwords to protect them.   Online services such as banking, stock trading, shopping, and travel planning are all account-based activities that are commonly protected by passwords.  This single-factor authentication method is easily compromised and endangers the security of online accounts.  Passwords are insecure, difficult to manage, and increasingly vulnerable to fraud.

CertAnon is an anonymous Wide-Area Network (WAN) authentication service conceived by the Old Dominion University (ODU) CS410 Red Group.  The service is designed to replace the password, the weak link in online account authentication, with an enterprise-grade two-factor authentication solution that is available to the everyday Internet user.  CertAnon can be integrated with any account-based web portal to provide an instant security boost for a site's customers.  Available, affordable, and proven technology is utilized within an innovative and scalable framework.  CertAnon targets the large and growing markets of individual Internet users and security-conscious businesses, and it offers clear benefits to both.

# Technical Approach (David Mirra, Mark Polansky)

The prototype of the CertAnon service has successfully demonstrated the feasibility of using a centralized two-factor authentication system with multiple independent users and multiple independent partner websites.   The first functional objective was to implement a mid-tier, the CertAnon website, to extend the functionality of a two-factor authentication solution across multiple independent partner sites.  This mid-tier innovation allows CertAnon to offer a solution that permits a customer to securely access all participating online accounts using a single access method.

The second objective was to demonstrate the CertAnon service using a simulated hardware token that does not require any client software.  The prototype has shown that the service is not limited to specific client hardware or operating systems and that it needs no special software installed by the end user.

Third, user registration and account maintenance was designed to be handled in an anonymous fashion while still providing strong account authentication.  Prototype account access is limited to a specific token holder without collecting or using personal information such as a real name, a street address, or a credit card number.  This feature will allay consumer fears of information misuse or theft and attract additional customers who value the privacy that CertAnon provides.

The final objective was to show the ease of integration of this third party system with a potential partner website.  The aim was to illustrate the relative simplicity of incorporating a pre-built PHP module into an existing site in order to offer the CertAnon service.  While the PHP code written for the prototype has not been completely modularized for maximum portability yet, the developed code lends itself to a short and straightforward integration process.  This remains an important aspect of the service and will be a valuable selling point for commercial partners.

## Prototype Capabilities and Results (David Leonard, Rusty Udan)

The prototype clearly demonstrates the innovative features of CertAnon.  Using a combination of real and simulated hardware and software, the prototype implements an anonymous universal two-factor password authentication system.

Figure 1.  Phase 1 prototype major functional component diagram

Figure 1 outlines the general setup for the prototype.  The major components are an ODU desktop PC, a student PC, and an ODU server. The ODU desktop PC is used to exercise the service as an end user.  The student PC displays system and performance data during the prototype demonstration.  The ODU server hosts the CertAnon website, two simulated partner websites, and the simulated mid-tier and authentication manager processes.

The CertAnon prototype website has two primary functions.  It facilitates new account setup and maintenance, and it is an authentication mediator between partner websites and the authentication manager. The CertAnon website has a local database that it uses to store usernames and partner site domain names.  To protect user anonymity, it does not store any personal information such as the name and address of the CertAnon subscriber.  The CertAnon website hosts the mid-tier application, which receives and responds to messages from the authentication module installed on each partner site.  The mid-tier process compares a submitted partner site username and domain name to linked accounts in order to determine the corresponding registered token. The mid-tier then passes the submitted token code along with the token serial number to the authentication manager for authentication.

The prototype authentication manager, written in Perl, simulates the RSA Authentication Manager software.  This component operates as a background process, listening on a socket for authentication requests submitted by the mid-tier process.  The authentication manager compares a provided token code to the list of valid codes assigned to the corresponding serial number.  An appropriate response approving or denying account access is then returned to the mid-tier.

Two partner sites are simulated for the prototype. They depict typical account-based websites, although the functionality is extremely simplified. A partner site is any online entity that has contracted with CertAnon to use the CertAnon authentication service. The two simulated partner sites in the prototype demonstrate the primary innovation of CertAnon.  This innovation provides access to multiple online accounts using a single two-factor authentication token. Each partner website stores a flag in its local database to determine if the partner site user is a CertAnon subscriber. Partner sites use the authentication module to communicate with the remote CertAnon mid-tier to provide user authentication.

The ODU desktop PC functions as the test user for the prototype demonstration. Prototype tokens are simulated with a pre-defined list of token codes assigned to specific serial numbers.  The test user will enter a personal identification number (PIN) concatenated with a token code (pseudo-random number) from a pre-defined list into the password box on the partner site login screen.

## Prototype to Product Transition (Rusty Udan, David Mirra)

The CertAnon prototype simulates the RSA SecurID tokens and RSA Authentication Manager software and simplifies other aspects of the service.  A number of assumptions and constraints were defined to limit the scope of the prototype.  Table 1 provides a summary of the differences between the full CertAnon service and the prototype.

| Features | Full Product | Prototype |
| --- | --- | --- |
| Token | RSA SecurID key fob | Hard copy list of 15 valid token codes for several token serial numbers |
| Client Computer | Any PC with Internet access and a web browser | Lecture room PC with Internet access and a web browser |
| CertAnon website | Hosted on an independent web server; Consists of interfaces for token sales, token registration, account maintenance, partner site registration, encryption key exchange, authentication module downloads | Hosted on an ODU server; Consists of interfaces for token registration and account maintenance |
| Authentication server | Four dedicated servers running RSA Authentication Manager software provide redundancy in case of hardware failure or other outage | Simulated by a Perl script running on a single ODU server with a back-end DB populated with the 15 valid token codes and related serial numbers; Time-sensitive generation of passcodes not simulated; One-time passcode use will be simulated; Multiple bad attempts causing account lockout will be simulated |
| Partner website | Any independent website incorporating the authentication modules to offer CertAnon authentication to its users | Two simulated PHP websites hosted on the ODU web server and configured to use the authentication module with pre-registered user lists |
| Authentication modules | Plug-in modules developed for several popular technologies (PHP, .NET, etc) and made available for free on the CertAnon website for use by partner sites | One PHP module incorporated into the two simulated partner sites |
| Customer support | Security questions can be answered online or by calling a supports number to unlock an account; Temporary passwords can be granted in the event of a lost/damaged token | Not simulated – these features are standard offerings of modern online services and the RSA SecurID product |

Table 1.  Feature comparison between full product and prototype

The simulated components will be purchased and fully implemented in phase 2, and the features missing from the prototype will be developed.  Server licenses for the RSA Authentication Manager software will be purchased, and the authentication workflow will be modified to use this product rather than the simulated authentication manager process constructed in phase 1.  RSA SecurID tokens will also be used in place of the pre-defined token code lists utilized by the prototype.

There will be an increased focus on security throughout all aspects of the product.  The CertAnon website will be enhanced to include an encryption key exchange for partner sites.  This will permit secure transfer of authentication information between registered partner servers and the CertAnon mid-tier.  PIN hashing and masking will be added to the website.  A storefront for online token sales will be developed.  The backend database will be modified as needed to support all new features.  The PHP authentication module built in phase 1 will be refined and modularized for maximum portability.  Authentication modules for partner sites will be built in other popular web development languages, and a secure download page will be designed to make them widely available.

## Key Personnel (David Mirra, David Leonard)

The cost of labor is estimated at $51,652 for the positions of Documentation Specialist, Financial Director, Hardware Manager, HR Manager, Project Manager, QA Engineer, Risk Director, Software Engineer 1, Software Manger, Technical Director, and Web Developer.    Refer to Appendix B – Personnel Responsibilities for additional information on the responsibilities of each position.  Salaries used in the personnel budget plan were obtained by taking the 25th percentile for each job description as reported at http://www.salary.com for the Virginia Beach zip code of 23456.  An additional 40% of salary cost at $20,661 is included as overhead for general and administrative costs.  Table 2 shows the detailed cost and time commitments budgeted in hours based upon the work breakdown structure (WBS) for phase 2.  The full WBS can be found in Appendix – D Phase 2 Work Breakdown Structure.

Table 2.  Phase 2 estimated labor costs (Mirra, 2007)

## Facilities and Equipment (Mark Polansky, Ben Blowe)

In phase 2, the infrastructure will be developed to permit the CertAnon service to be deployed for use by independent participating partner sites.  Eight Dell Servers will be purchased to run the RSA Authentication Manager and host the CertAnon websites and databases.  Licenses for the Authentication Manager software, 10 RSA SecurID tokens, and associated RSA training will be obtained.  Nine Dell Workstations will be needed as dedicated computers for the employees in this phase.   See

Appendix C – Hardware Specifications for additional details on this hardware.

For the tokens, CertAnon will initially purchase the RSA SecurID SID700 model.  The RSA SecurID 700 hardware device is a key fob model that connects easily to any key ring and is very convenient for the end user.  Every 60 seconds, it displays a new code generated by the RSA SecurID AES algorithm. RSA Tokens are available directly from RSA SecurID and also through third party vendors.  Pricing depends upon quantity and other factors, but estimates put the cost for CertAnon at approximately $30 per token.

Two copies of Visual Studio Professional 2005 for use by the Software Engineer and QA Manager in developing authentication modules will be needed.  Office space and any additional equipment will be provided by Old Dominion University.  40% overhead is added to all costs to cover this expense, producing a total resource cost of $72,313.  This information is summarized in Table 3.

| Description | Quantity | Notes | Cost |
| --- | --- | --- | --- |
| RSA Authentication Manager Server Licenses | 4 |  | $12,000 |
| Dell Servers | 8 | Web, Database, and Auth. Manger Servers | $23,632 |
| Dell Workstations | 9 | Dedicated workstations | $12,582 |
| RSA Training | -- |  | $1,600 |
| Visual Studio Professional 2005 | 2 | For Development | $1,338 |
| RSA Tokens | 10 | For Initial Testing | $500 |
| Total Cost: | $51,652 |
| 40 % Overhead: | $20,661 |
| Total Phase 2 Resource Cost: | $72,313 |

Table 3.  Phase 2 estimated resources description and cost (Blowe, 2007)

# Commercialization Strategy (Rusty Udan, David Leonard)

CertAnon will be targeted at two particular markets.  The first customer base consists of regular Internet users.  Recent research indicates that there are 211 million consumers with Internet access in the United States alone (MMG, 2007).  A primary goal will be to capture 20% of those within the next 10 years.  International expansion would be a natural progression once operations in the United States are stabilized.  Revenue would be derived from token sales with an anticipated unit price of approximately fifty dollars.  If a critical mass of customers can be built, CertAnon could become a must-have feature for online sites to offer.  Marketing materials will emphasize the increased security of the product in conjunction with the virtual anonymity of the registration process.

The second target market is comprised of security-conscious online businesses.  CertAnon will sell batches of tokens that can be redistributed to customers of these businesses on request or as part of a concerted push to all account holders.  The low implementation cost per website and the improved security for their customers will encourage these businesses to offer the CertAnon service.  Losses from fraud reimbursements can be cut significantly without the expense of a costly proprietary system.

# Schedule, Milestones, and Deliverables (David Mirra, Mark Polansky)

The project shifts into refinement and development of the CertAnon service during phase 2.  This phase is scheduled to run from January 2008 through June 2009.  Bi-weekly meetings will be held to determine if the project is on schedule and within budget.  Testing plans for the production version of CertAnon will be drafted to ensure quality assurance, and software components will be vigorously tested.  The results of those tests will be discussed at the bi-weekly meetings to work out any issues that arise.  Beta testing will also be conducted during this phase.  Feedback will facilitate refinements to the product and support materials.  Formal evaluations will be conducted each month or as often as necessary to ensure that the project stays within the guidelines of the WBS shown in Appendix – D Phase 2 Work Breakdown Structure.  The full project plan, developed in Microsoft Project, contains the detailed WBS, schedule, milestones, and cost estimates.  Milestones have been defined for planning, requirements, design, development, documentation, and testing.

Deliverables for phase 2 include enhanced functionality, installation and user manuals, and a production-ready product.  A server license for the RSA Authentication Manager software will be purchased, and the authentication workflow will be modified to use this product rather than the simulated authentication manager process constructed in Phase 1.  RSA SecurID tokens will also be used in place of the pre-defined token code lists utilized by the CertAnon prototype.  The CertAnon website will be enhanced to include an encryption key exchange for partner sites and a token storefront.  The backend database will be modified as needed to support new features.  Authentication modules for partner sites will be built in other popular web development languages, and a download site will be developed for distribution.

# Proposal Costs (David Mirra, Ben Blowe)

A total labor cost of $136,819 was identified in section 2.3 and itemized in Table 2.  A total resource cost of $72,313 was identified in section 2.4 and itemized in Table 3.  This brings the total anticipated cost of phase 2 activities to $209,132.  Having successfully completed the phase 1 prototype, the CertAnon team is now requesting these additional funds from the National Science Foundation's SBIR.  See Table 4 for estimated costs in all phases.

Table 4.  Estimated total costs for all phases (Mirra, 2007)

Table 5 shows a marginal cost calculation estimating how much each new customer might cost.

Table 5.  Estimated marginal cost per customer (Mirra, 2007)

The token expense of $30 is the bulk of the marginal cost.  The remaining three lines are included to compensate for potential scaling issues.  It was assumed that for every 250,000 new users, an additional authentication server would be needed to handle the larger load.  This cost would include an additional RSA license and hosting costs for three years.  That cost was then spread out among those new users with 40% overhead, and it was estimated that each new customer could cost as much as $42.23.  Give a token sale price of $50, this leaves CertAnon with a profit of $7.77 per customer.  This extremely conservative estimate should provide a wide margin of safety for the service.

A break even analysis is show in Table 6.

Table 6.  Break even analysis (Mirra, 2007)

It was assumed that year zero is actually phase 3.  All numbers in this table are cumulative, meaning that each year’s totals include the sum of previous years.  The total cost reflects fixed costs plus the marginal cost per customer of $42.23 calculated in Table 5.  Given a sales rate of 150,000 tokens in the first out year, the break even point is projected to be approximately one quarter of the way into the second year.  Figure 2 is a graphical representation of this analysis.  Sales are projected to accelerate such that one million tokens will be sold by the end of year three.

Figure 2.  Cumulative break even analysis graph (Mirra, 2007)

# Summary (Ben Blowe, Sean Alcos)

The CertAnon service has the potential to bring multi-site two-factor authentication to the average Internet user and to become a pervasive fixture on websites around the world.  This unique solution utilizes available, affordable, and proven technology within an innovative and scalable framework.  Concrete benefits are provided to both security-conscious businesses and individual Internet users.  CertAnon offers a viable alternative to the use of insecure single-factor passwords.  CertAnon's two-factor authentication solution is completely anonymous and is the only two-factor authentication service designed to be used with multiple online accounts.  The development of the CertAnon prototype has clearly demonstrated the feasibility of this vision.

In addition to the commercial and technical advantages of the CertAnon service, the time and money required to bring the product to market are well within the limits of the SBIR program.  The resources and costs associated with the development of the product have been well documented with a detailed work breakdown structure and comprehensive project plan.  With the approval of the SBIR review board, the CertAnon team is fully prepared to move into phase 3.

# Appendix (David Mirra, Ben Blowe)

## Appendix A – Glossary

Key fob: A decorative or functional item attached to a key ring or key chain, such as an RSA SecurID token

Keylogging: The use of software or hardware to capture a computer user's keystrokes, also known as keystroke logging

Load balancing: Tuning a network to evenly distribute data among available resources

MySQL: An open source multi-user database management system

Partner site:  Any organization with an Internet presence that contracts to use CertAnon technology for user authentication

Passcode: A type of password, often purely numeric.  In the case of CertAnon, it is the combination of a user selected PIN plus the pseudo-random token code provided by the RSA token.

Perl: A high-level scripting language well-suited for process, file, and text manipulation

Phishing: The act of sending an e-mail to a user falsely claiming to be an established legitimate enterprise in an attempt to scam the user into surrendering private information that will be used for identity theft. The e-mail directs the user to visit a website where they are asked to update personal information such as passwords and credit card, social security, and bank account numbers.  The website is a bogus site designed to capture this user information for purposes of identity theft or other financial fraud.

Personal Identification Number (PIN):  A personal identification number normally used to secure a user account

PHP: A server-side programming language designed for building dynamic web pages

Proprietary system: A system that is used, produced, or marketed under exclusive legal right of the inventor, maker, or operator

Pseudo-random: Being or involving entities (such as numbers) that are selected by a definite computational process, but that satisfy one or more standard tests for statistical randomness

RSA: The security division of EMC Corporation, a provider of corporate information infrastructure technology and solutions

RSA SecurID: A two-factor authentication solution offered by the company RSA

RSA Authentication Manager: Server-side software by RSA used to verify authentication requests and centrally administer authentication policies for enterprise networks

Single-factor authentication (SFA):  The traditional security process that requires a user name and password before granting access to the user

Token: A physical device that an authorized user of computer services is given to aid in authentication, also known as a security token, hardware token, authentication token or cryptographic token

Transmission Control Protocol/Internet Protocol (TCP/IP):  A suite of protocols designed for enabling communications over interconnected networks.  It is a core technology for Internet communications.

Two-factor authentication:  A system of which the user provides dual means of identification, one of which is typically a physical token, such as a key fob, and the other of which is typically something memorized, such as a security code

Wide-area network (WAN):  A telecommunications network with linked segments spread across a wide geographic area

## Appendix B – Personnel Responsibilities

Documentation Specialist

Responsibilities for the documentation specialist include creating and maintaining documents required to fulfill deliverable requirements during development.

Financial Director

The responsibilities include receiving funding, creating the budget, and determining the product cost.  The financial director is responsible for the financial and funding plans.

Hardware Manager

The responsibilities include identifying the hardware needed for the CertAnon service, estimating costs, and determining the best methods for developing or attaining the components.

HR Manager

The responsibilities include hiring personnel and handling employee benefits plans.

Marketing Director

The responsibilities include determining the target market and supporting the marketing aspects of the project.  The marketing director will determine the overall marketing plan.

Project Manager

Responsibilities:  The responsibilities include making sure that all tasks are assigned and are performed with high quality.  The project manager must also resolve difference between team members and facilitate team member communications.  The project manager also must develop the WBS, assign resources, prioritize tasks, and define task dependencies.

QA Engineer

The responsibilities include testing all software and processes.

Risk Director

The responsibilities include managing the project risks.  The risk director must determining what risks exists in the project, evaluate the severity and probability of the risk, and attempt to mitigate the risks.

Software Engineer 1

The responsibilities include developing additional authentication modules for partner websites, writing encryption key exchange process for the website, and designing a web storefront for token sales.

Software Manager

The responsibilities include identifying the software needed for the CertAnon service, estimating costs, and determining the best methods for developing or attaining the components.

Technical Director

The responsibilities include determining the technical requirements and managing the technical staff.  The technical director must determine how issues will be solved from a technical perspective and will work with the Hardware and Software Managers to coordinate these solutions.

Web Developer

The responsibilities include creating the team and product websites, as well as managing additional web developers in future phases.

## Appendix C – Hardware Specifications

The RSA servers must run on a Dell Power Edge SC440 or equivalent.  The specifications for these servers can be found in Table 7.   The following server specifications are based on the hardware requirements outlined in the RSA Authentication Manager 6.1 Scalability and Performance Guide (http://www.rsa.com/node.aspx) for the RSA Authentication Manager 6.1 software.

Table 7.  Dell server specifications

The workstation specifications are not performance or storage critical. They need to support the Microsoft Office documentation and database development needs for CertAnon. The suggested minimum hardware specifications are located in Table 8.

Table 8.  Dell workstation specifications

## Appendix – D Phase 2 Work Breakdown Structure

| ID | Task_Name | Duration | Start_Date | Finish_Date | Predecessors |
| --- | --- | --- | --- | --- | --- |
| 299 | Phase 2 | 414.16 days | 1/9/2008 | 8/11/2009 |  |
| 300 | Develop Project Team | 22.5 days | 1/9/2008 | 2/8/2008 |  |
| 301 | Personnel | 22.5 days | 1/9/2008 | 2/8/2008 |  |
| 302 | Identify New Team Members | 1 day | 1/10/2008 | 1/10/2008 |  |
| 303 | Hire New Management Resources | 21 days | 1/9/2008 | 2/6/2008 |  |
| 304 | Get New Team Members to Sign Project Charter | 0.5 days | 2/7/2008 | 2/7/2008 | 303 |
| 305 | Reassign Responsibilties as Needed | 1 day | 2/7/2008 | 2/8/2008 | 304 |
| 306 | Review outcome from Phase 1 SBIR Presentation | 1 day | 2/8/2008 | 2/11/2008 | 300 |
| 307 | Planning | 80.29 days | 2/11/2008 | 6/2/2008 | 306 |
| 308 | Define Approach | 1.6 days | 2/11/2008 | 2/13/2008 |  |
| 309 | Determine Communication Methods | 1 day | 2/11/2008 | 2/12/2008 |  |
| 310 | Determine Development Approach | 1.6 days | 2/11/2008 | 2/13/2008 |  |
| 311 | Define Functional Level Requirements | 78.69 days | 2/13/2008 | 6/2/2008 | 308 |
| 312 | Define Functional Level Requirements | 15.83 days | 2/13/2008 | 3/5/2008 |  |
| 313 | Define Software Functional Level Requirements | 2.5 days | 2/13/2008 | 2/15/2008 |  |
| 314 | Define Hardware Functional Level Requirements | 2 days | 2/18/2008 | 3/5/2008 | 313SS |
| 315 | Functional Requirements Document | 5 days | 3/5/2008 | 3/12/2008 | 312 |
| 316 | Hardware and Software Vendors | 78.69 days | 2/13/2008 | 6/2/2008 |  |
| 317 | Procurement Planning | 20.54 days | 2/13/2008 | 3/12/2008 |  |
| 318 | Determine Requirements | 15.67 days | 2/13/2008 | 3/5/2008 |  |
| 319 | Create Statement of Work | 4.87 days | 3/5/2008 | 3/12/2008 | 318 |
| 320 | Solicitation Planning | 9.8 days | 3/12/2008 | 3/26/2008 | 317 |
| 321 | Identify Potential Vendors | 9.8 days | 3/12/2008 | 3/26/2008 |  |
| 322 | Develop Evaluation Criteria | 1.04 days | 3/12/2008 | 3/13/2008 |  |
| 323 | Create RFP (Request for Proposal) | 3.13 days | 3/13/2008 | 3/18/2008 | 322 |
| 324 | Solicitation | 16.2 days | 3/26/2008 | 4/17/2008 | 320 |
| 325 | Send RFP to Vendors | 1.04 days | 3/26/2008 | 3/27/2008 |  |
| 326 | Proposals Received | 0.29 days | 4/16/2008 | 4/17/2008 | 325FS+14 days |
| 327 | Solicitation Selection | 3.13 days | 4/17/2008 | 4/22/2008 | 324 |
| 328 | Select Vendor based on Criteria | 3.13 days | 4/17/2008 | 4/22/2008 |  |
| 329 | Contract Admin | 4.17 days | 4/22/2008 | 4/28/2008 | 327 |
| 330 | Create Formal Contract | 3.13 days | 4/22/2008 | 4/25/2008 |  |
| 331 | Send Contract to Vendor | 1.04 days | 4/25/2008 | 4/28/2008 | 330 |
| 332 | Contract Closeout | 24.85 days | 4/28/2008 | 6/2/2008 | 329 |
| 333 | Evaluate Products Received | 23.81 days | 4/28/2008 | 5/30/2008 |  |
| 334 | Evaluate Contract Terms Being Met | 1.04 days | 5/30/2008 | 6/2/2008 | 333 |
| 335 | Formal Acceptance | 0 days | 6/2/2008 | 6/2/2008 | 334 |
| 336 | Advertising | 15 days | 2/13/2008 | 3/5/2008 |  |
| 337 | Select Advertising Outlet | 5 days | 2/13/2008 | 2/20/2008 |  |
| 338 | Product Name and Logo Selection | 10 days | 2/20/2008 | 3/5/2008 | 337 |
| 339 | Requirements | 13 days | 6/2/2008 | 6/19/2008 | 307 |
| 340 | Define Functional Level Requirements | 8 days | 6/2/2008 | 6/12/2008 |  |
| 341 | Define Functional Level Requirements | 3 days | 6/2/2008 | 6/5/2008 |  |
| 342 | Functional Requirements Document | 5 days | 6/5/2008 | 6/12/2008 | 341 |
| 343 | Authentication Server | 4 days | 6/2/2008 | 6/6/2008 |  |
| 344 | Define Authentication Server Prototype Hardware Requirements | 1 day | 6/2/2008 | 6/4/2008 |  |
| 345 | Define Authentication Server Software Requirements | 1 day | 6/5/2008 | 6/6/2008 |  |
| 346 | Web Server | 1 day | 6/6/2008 | 6/9/2008 |  |
| 347 | Define Web Server Software Requirements | 1 day | 6/6/2008 | 6/9/2008 |  |
| 348 | Database Server | 6 days | 6/2/2008 | 6/10/2008 |  |
| 349 | Define Database Server Hardware Requirements | 1 day | 6/2/2008 | 6/5/2008 |  |
| 350 | Define Database Server Software Requirements | 1 day | 6/9/2008 | 6/10/2008 |  |
| 351 | Partner Site | 2 days | 6/10/2008 | 6/12/2008 |  |
| 352 | Define Partner Site Module Software Requirements | 1 day | 6/10/2008 | 6/11/2008 |  |
| 353 | Define Simulated Partner Web Site Requirements | 1 day | 6/11/2008 | 6/12/2008 |  |
| 354 | Token | 2.95 days | 6/2/2008 | 6/5/2008 |  |
| 355 | Define Token Hardware Requirements | 1 day | 6/2/2008 | 6/5/2008 |  |
| 356 | Create Requirements Doc | 13 days | 6/2/2008 | 6/19/2008 |  |
| 357 | Hardware | 3 days | 6/2/2008 | 6/5/2008 |  |
| 358 | Authentication Server | 1 day | 6/2/2008 | 6/3/2008 |  |
| 359 | Database Server | 1 day | 6/3/2008 | 6/4/2008 |  |
| 360 | Token | 1 day | 6/4/2008 | 6/5/2008 |  |
| 361 | Software | 5 days | 6/12/2008 | 6/19/2008 |  |
| 362 | Authentication Server | 1 day | 6/12/2008 | 6/13/2008 |  |
| 363 | Web Server | 1 day | 6/13/2008 | 6/16/2008 |  |
| 364 | Database Server | 1 day | 6/16/2008 | 6/17/2008 |  |
| 365 | Database Server | 1 day | 6/17/2008 | 6/18/2008 |  |
| 366 | Partner Site | 1 day | 6/18/2008 | 6/19/2008 |  |
| 367 | Development Environment Setup | 9.79 days | 6/19/2008 | 7/3/2008 | 339 |
| 368 | Hardware | 3.79 days | 6/19/2008 | 6/25/2008 |  |
| 369 | Authentication Server | 2 days | 6/19/2008 | 6/23/2008 |  |
| 370 | Install Authentication Server | 2 days | 6/19/2008 | 6/23/2008 |  |
| 371 | Database Server | 3.79 days | 6/19/2008 | 6/25/2008 |  |
| 372 | Install Database Server | 2 days | 6/19/2008 | 6/25/2008 |  |
| 373 | Software | 6 days | 6/25/2008 | 7/3/2008 | 368 |
| 374 | Authentication Server | 2 days | 6/25/2008 | 6/27/2008 |  |
| 375 | Install Authentication Server Software | 2 days | 6/25/2008 | 6/27/2008 |  |
| 376 | Database Server | 4 days | 6/27/2008 | 7/3/2008 |  |
| 377 | Install Database Server Software | 2 days | 6/27/2008 | 7/1/2008 |  |
| 378 | Migrate Database to New DB Server | 2 days | 7/1/2008 | 7/3/2008 |  |
| 379 | Design | 29.58 days | 7/3/2008 | 8/14/2008 | 367 |
| 380 | Software | 29.58 days | 7/3/2008 | 8/14/2008 |  |
| 381 | Web Server | 10.58 days | 7/3/2008 | 7/18/2008 |  |
| 382 | Design Encryption Key Exchange | 4 days | 7/3/2008 | 7/9/2008 |  |
| 383 | Design Storefront for Token Sales | 7 days | 7/3/2008 | 7/14/2008 |  |
| 384 | Design Mid-tier Enhancements | 5.58 days | 7/3/2008 | 7/18/2008 |  |
| 385 | Partner Site | 19 days | 7/18/2008 | 8/14/2008 | 381 |
| 386 | Design Additional Partner Site Modules | 15 days | 7/18/2008 | 8/8/2008 |  |
| 387 | Design Encrypted Authentication Web Service | 4 days | 8/8/2008 | 8/14/2008 |  |
| 388 | Design Additional Simulated Partner Web Sites | 7 days | 7/24/2008 | 8/4/2008 |  |
| 389 | Development | 100 days | 8/14/2008 | 1/1/2009 | 379 |
| 390 | Software | 100 days | 8/14/2008 | 1/1/2009 |  |
| 391 | Web Server | 60 days | 8/14/2008 | 11/6/2008 |  |
| 392 | Develop Encryption Key Exchange | 30 days | 8/14/2008 | 10/16/2008 |  |
| 393 | Develop Storefront for Token Sales | 30 days | 8/14/2008 | 9/25/2008 |  |
| 394 | Develop Mid-tier Enhancements | 30 days | 9/4/2008 | 11/6/2008 |  |
| 395 | Partner Site | 40 days | 11/6/2008 | 1/1/2009 | 391 |
| 396 | Develop Additional Partner Site Modules | 20 days | 11/6/2008 | 12/4/2008 |  |
| 397 | Develop Encrypted Authentication Web Service | 10 days | 12/4/2008 | 12/18/2008 |  |
| 398 | Develop Additional Simulated Partner Web Sites | 20 days | 12/4/2008 | 1/1/2009 |  |
| 399 | User Documentation | 50 days | 1/1/2009 | 3/12/2009 | 389 |
| 400 | Installation Guide | 20 days | 2/12/2009 | 3/12/2009 |  |
| 401 | User Manual | 30 days | 1/1/2009 | 2/12/2009 |  |
| 402 | Testing | 94 days | 3/12/2009 | 7/22/2009 | 399 |
| 403 | Development Integration Testing | 30 days | 3/12/2009 | 4/23/2009 |  |
| 404 | Software | 30 days | 3/12/2009 | 4/23/2009 |  |
| 405 | Authentication Server | 3 days | 3/12/2009 | 3/17/2009 |  |
| 406 | Test Authentication Process | 3 days | 3/12/2009 | 3/17/2009 |  |
| 407 | Web Server | 11 days | 3/17/2009 | 4/1/2009 | 405 |
| 408 | Test Encryption Key Exchange | 6 days | 3/17/2009 | 3/25/2009 |  |
| 409 | Test Storefront | 5 days | 3/25/2009 | 4/1/2009 |  |
| 410 | Test Mid-tier enhancements | 5 days | 3/25/2009 | 4/1/2009 |  |
| 411 | Partner Site | 16 days | 4/1/2009 | 4/23/2009 | 407 |
| 412 | Test Additional Partner Site Modules | 6 days | 4/1/2009 | 4/9/2009 |  |
| 413 | Test Encrypted Authentication Web Service | 5 days | 4/9/2009 | 4/16/2009 |  |
| 414 | Test Additional Simulated Partner Web Sites | 5 days | 4/16/2009 | 4/23/2009 |  |
| 415 | System Integration Testing | 64 days | 4/23/2009 | 7/22/2009 | 404 |
| 416 | Software | 64 days | 4/23/2009 | 7/22/2009 |  |
| 417 | Authentication Server | 10 days | 4/23/2009 | 5/7/2009 |  |
| 418 | Test Authentication Process | 10 days | 4/23/2009 | 5/7/2009 |  |
| 419 | Web Server | 47 days | 5/7/2009 | 7/13/2009 |  |
| 420 | Test Web Site | 7 days | 7/2/2009 | 7/13/2009 |  |
| 421 | Test Encryption Key Exchange | 10 days | 5/7/2009 | 5/21/2009 |  |
| 422 | Test Storefront | 10 days | 5/21/2009 | 6/4/2009 |  |
| 423 | Partner Site | 34 days | 6/4/2009 | 7/22/2009 |  |
| 424 | Test Additional Partner PHP Modules | 7 days | 7/13/2009 | 7/22/2009 |  |
| 425 | Test Encrypted Authentication Web Service | 10 days | 6/4/2009 | 6/18/2009 |  |
| 426 | Test Additional Simulated Partner Web Sites | 10 days | 6/18/2009 | 7/2/2009 |  |
| 427 | Implementation | 14 days | 7/22/2009 | 8/11/2009 | 402 |
| 428 | Setup Prototype for Demo | 2 days | 7/22/2009 | 7/24/2009 |  |
| 429 | Production Readiness Test | 12 days | 7/24/2009 | 8/11/2009 | 428 |

## Appendix E – Lab I:  Product Description

## Appendix F – Lab II:  Prototype Product Specification

## Appendix G – Lab III:  Prototype Test Plan/Procedure

## Appendix H – Lab IV:  Prototype User's Manual