Anonymous WAN Authentication Service

CertAnon

Resource Plan

| Version: | 2.0 |
| --- | --- |
| Date: | May 1, 2007 |
| Status: | Final |

Phase 0

No hard resources needed.

Phase 1  Proof of Concept

| Description | Quantity | Notes | Cost |
| --- | --- | --- | --- |
| Dell Servers | 4 | Web and Database Servers | $11,632 |
| Dell Workstations | 5 | Dedicated workstations | $6,990 |
| MySQL | -- |  | $0 |
| Plug-in Modules (PHP) | -- |  | $0 |
| Website | 1 |  | $0 |
| Total Cost: | $18,622 |
| 40% Overhead: | $7,449 |
| Total Phase 1 Resource Cost: | $26,071 |

We will be purchasing four Dell Servers to act as our web and database servers in this phase.  We will have a dedicated server for each as well as a backup.  We will also be purchasing five Dell Workstations to be our dedicated computers during this phase.  For our database we will be using MySQL.  The website plug-ins developed in this phase will be designed in PHP.  We will also have a website for development and testing of our plug-ins.  Office space and any additional workstations will be provided by Old Dominion University, and therefore a 40% overhead is added to all costs.

Phase 2  Critical Design

| Description | Quantity | Notes | Cost |
| --- | --- | --- | --- |
| RSA Authentication Manager Server License | 4 |  | $12,000 |
| Dell Servers | 4 | Auth. Manager Servers | $11,632 |
| Dell Workstations | 4 | For Additional Personnel | $5,592 |
| RSA Training | -- |  | $1,600 |
| Visual Studio Professional 2005 | 2 | For Development | $1,338 |
| RSA Tokens | 10 | For Initial Testing | $500 |
| Total Cost: | $32,622 |
| 40 % Overhead: | $13,065 |
| Total Phase 2 Resource Cost: | $45,687 |

For Phase 2 we will be purchasing four additional Dell Servers to run the RSA Authentication Manager.  We will also need to purchase licenses for the Authentication Manager, and complete RSA training.  We will need four Dell Workstations to be dedicated computers for the new employees hired in this phase.   We will purchase 2 copies of Visual Studio Professional 2005 for use by our Software Engineer and QA Manager in developing our software.  We will purchase 10 RSA tokens to be used in testing our systems.  Office space and any additional equipment will be provided by Old Dominion University, and therefore a 40% overhead is added to all costs.

Phase 3  Production and Out Years

| Description | Quantity | Notes | Cost |
| --- | --- | --- | --- |
| Secure Server Hosting | -- | Co-Location and Access Costs | $48,000 |
| Dell Workstations | 9 | For new employees | $12,582 |
| Dell Servers | 2 | RAID servers | $5,816 |
| Total Cost: | $66,398 |
| 40% Overhead | $26,560 |
| Total Phase 3 Resource Cost: | $92,958 |

In Phase 3 our major resource expenditure will be secure server hosting, this covers the cost of hosting our authentication servers in different locations throughout the world.  We will be purchasing 9 Dell Workstations for new employees.  We will purchase 2 Dell Servers to act as RAID servers.  A 40% overhead is added to all costs to cover additional expenses.

Total Resource Cost of Project: $164,716 (includes overhead)