Minutes for:   Blue Group

Date :

11/22/2004

Time:

7:10 – 8:20

Attending:

Brian, Ryan, John, Jeff, David, Valentina, Patrick

Not Attending:

none

- Computer Qualifications

  - Video and Audio Compression

    - Lots of computation time

    - Especially if done in real time

- Pen Strokes Time Stamped

- How mp3 Works

  - David – check it out

- Give Professor choice between High Quality and Low size?

- Collect from Bitmap?

  - Some board API’s will probably already support vectors

  - Especially if compatible with PowerPoint

- SMART BOARD

  - Uses real audio?

    - .mov or .avi

- US

  - Shockwave/Flash

  - Smaller Files

  - Cheaper

- Note:  If they can video and audio compress video quality movies.. then we should be able to compress vector and audio

- Show differences in Competition Matrix

- Presentation

  - Define Staffing better

  - Phases

    - Spend 2 semesters testing

    - Test tweek, test tweek…

  - Phase II -> OVERTEST!

  - Phase I -> Informal testing

  - P1 –

    - 6 months

      - P1A

        - Head Software Lead + 1 research aide

        - Head Hardware Lead + 1 research aide

        - Team Leader

      - 3 months planning

        - Consultants (tech and edu)

        - Whiteboard expert – give ideas on possible whiteboards to use

      - P1B

        - Head Software Lead + 3 entry programmers

        - Head Hardware Lead + 3 entry engineers(hardware guys)

        - Team Leader

      - 3 months building

        - Interface of possible boards to use to central software

    - Evaluation

      - Data Playback in mp3/vector

      - Ability to sync

  - P2 –

    - 6 month init develop

    - 1 month educ test by educ consultant

      - creating test “suite”

    - 6 month completion of development

    - Approval by Educ Consultant

    - 1 semester of testing

    - 2 months corrections

    - 1 semester of evaluation testing

      - Includes placebo testing

    - What will be done

      - add sync ability

      - tweek compression

      - make software perfect and complete

      - documentation

- Competition Matrix

  - Valentina

- SBIR

  - Jeff will split up

- WBS

  - Jeff will split up

- PRES

  - Ryan do the normal outline

  - Patrick do the normal making of pres

  - Everyone else criticize

- Finish on time   (even early!)

- Brian

  - Make mock ups of program

  - Applet?

  - C# stuff

- Why do Schools want out product?

  - + for school

  - + for student

  - + for teacher

- prelim Website

  - just need IE?

  - Talk to Brunelle about it

Minutes typed :  11/22/2004