Financial Plan

During the first week of each phase the project manager will assemble the remaining required members for the project. The team members required are listed in the staffing requirements section of this proposal.  The salary for each respective team member has been calculated based on a range obtained from http://www.payscale.com/The budget for each phase will be divided into three sections: Staffing Requirements, Hard Resources and Total Budget.

Phase 1 Staff

The months that each employs works are broken down by phases and are determined from the Gantt chart of the WBS.  The months worked for each employee have been determined based on the Work Breakdown Structure.  The employee cost has been determined based on the annual salary given for each employee and the days each employee will be needed. The employee overhead is forty percent of the total employee salary.  This figure is based on Old Dominion’s employee overhead.

| Phase 1 Personnel |
| --- |
| Name | Title | Salary per | Number of | Total |
|  |  | year | days at work | Cost |
| Patrick Hines | Project manager | $15,000.00 | 111 | $6,330.80 |
|  | Software Lead |  |  |  |
|  | Module Prototype Developer 1 |  |  |  |
| Shawn Melton | Marketing Lead | $15,000.00 | 111 | $6,330.80 |
|  | Web Master |  |  |  |
|  | Module Prototype Developer 2 |  |  |  |
| Marcus Still | Research Lead | $15,000.00 | 111 | $6,330.80 |
|  | Module Prototype Developer 3 |  |  |  |
| Marco Carrion | Server Hardware | $15,000.00 | 111 | $6,330.80 |
|  | Networking Lead |  |  |  |
|  | Module Prototype Developer 4 |  |  |  |
| Richard Medina | SBIR Lead | $15,000.00 | 111 | $6,330.80 |
|  | Module Prototype Developer 5 |  |  |  |
| Joshua Platon | Financial Lead | $15,000.00 | 111 | $6,330.80 |
|  | Module Prototype Developer 6 |  |  |  |
| Subtotal |  |  |  | $37,984.79 |
| Overhead (40%) |  |  |  | $15,193.92 |
| Total |  |  |  | $53,178.71 |

Phase 1 Hard Resources:

All the Hardware resources used in Phase 1 were provide by Old Dominion University, such as the computers, workstation, Internet, software, etc.

Total Budget:

The total budget is determined based on the hard resource cost and personnel cost shown before.

| Total Phase 1 Budget |
| --- |
| Description | Cost |
| Personnel Cost | $53,178.71 |
| Hard Resource Cost | $ - |
| Total Phase 1 Cost | $ 53,178.71 |

Phase 2

All personnel required for Phase II are shown below along with their respective salaries and duration of contract.  The PPS team has allocated funds for legal counsel if needed.

Personnel:

| Phase 2 Personnel |
| --- |
| Name | Title | Salary per | Number of | Total |
|  |  | year | days at work | Cost |
| Patrick Hines | Project manager | $40,000.00 | 168 | $25,551.33 |
|  | Software Lead |  |  |  |
|  | Module Developer 1 |  |  |  |
| Shawn Melton | Marketing Lead | $40,000.00 | 168 | $25,551.33 |
|  | Web Master |  |  |  |
|  | Module Developer 2 |  |  |  |
| Marcus Still | Research Lead | $40,000.00 | 168 | $25,551.33 |
|  | Module Developer 3 |  |  |  |
| Marco Carrion | Server/Networking Lead | $40,000.00 | 168 | $25,551.33 |
|  | Module Developer 4 |  |  |  |
| Richard Medina | SBIR Lead | $40,000.00 | 168 | $25,551.33 |
|  | Module Developer 5 |  |  |  |
| Joshua Platon | Financial Lead | $40,000.00 | 168 | $25,551.33 |
|  | Module Developer 6 |  |  |  |
| Subtotal |  |  |  | $153,307.98 |
| Overhead (40%) |  |  |  | $61,323.19 |
| Total |  |  |  | $214,631.18 |

Hard Resources:

All the hardware information came from the Internet such as Dell.com and all the hardware

| Phase 2 Hard Resources |
| --- |
| Resource | Number of | Cost Per | Total |
|  | Units | Unit | Cost |
| Dell Poweredge 6850 Server | 1 | $22,461.00 | $22,461.00 |
| * Sonicwall TZ 170 Internet Security Appliance Unrestricted Nodes |  |  |  |
| * Windows Server 2003 Per User CALS – 5 pack |  |  |  |
| * Executive Software Site Keeper 3.1-25 user standard |  |  |  |
| * Oracle SEI Windows with 5 users |  |  |  |
| * Microsoft SQL Server 2000 w/5 CALS |  |  |  |
| Sun Java Studio Standard | 5 | $695.00 | $3,475.00 |
| Intellicharge | 5 | $239.00 | $1,195.00 |
| Gateway Profile® 5.5 Personal Computer | 5 | $1,298.00 | $6,490.00 |
| * Microsoft® Windows® XP Professional Edition (SP2)1 |  |  |  |
| * Intel® Pentium® 4 Processor 521 with HT Technology |  |  |  |
| * 256MB DDR SDRAM (1-256MB module) |  |  |  |
| * 40GB Serial ATA150 7200rpm hard drive w/ 2MB cache |  |  |  |
| * 24x CD-ROM |  |  |  |
| * 17" LCD flat panel display (1280 x 1024) |  |  |  |
| * Integrated Intel® Graphics Media Accelerator 900 |  |  |  |
| * PS/2 104+ keyboard and Logitech USB Optical Wheel Mouse |  |  |  |
| * Realtek ALC250 2-channel AC'97 audio |  |  |  |
| * 2-piece 3-watt internal speakers |  |  |  |
| * Integrated Marvell 10/100/1000 Ethernet adapter |  |  |  |
| * Microsoft® Windows® XP Professional (SP2) Backup CD |  |  |  |
| Total Hard Resources Cost |  |  | $33,621.00 |

Total Budget:

| Total Phase 2 Budget |
| --- |
| Description | Cost |
| Personnel Cost | $214,631.18 |
| Hard Resource Cost | $33,621.00 |
| Total Phase 2 Cost | $248,252.18 |

Phase 3, Budget Projection

The budget for Phase III is based on 1 year of production.  The status of the production will be reevaluated at this time and the budget adjusted accordingly for the remaining years.

Personnel:

| Phase 3 Personnel |  |
| --- | --- |
| Name | Title | Salary per | Number of | Total |
|  |  | year | days at work | Cost |
| Patrick Hines | Project manager | $60,000.00 | 263 | $60,000.00 |
| Shawn Melton | Marketing Lead | $40,000.00 | 263 | $40,000.00 |
|  | Web Master |  |  |  |
| Joshua Platon | Financial Lead | $40,000.00 | 263 | $40,000.00 |
| Marcus Still | Trainer/On Site Installer | $40,000.00 | 23 | $3,498.10 |
| Marco Carrion | Maintenance Director | $40,000.00 | 10 | $1,520.91 |
|  | Legal Consultant | Top of Form $80,130.00 Bottom of Form | 42 | $12,796.43 |
| Subtotal |  |  |  | $157,815.44 |
| Overhead (40%) |  |  |  | $63,126.17 |
| Total |  |  |  | $220,941.61 |

Phase 1 Hard Resources:

There were no Hardware costs for phase 3

Total Budget:

| Total Phase 3 Budget |
| --- |
| Description | Cost |
| Personnel Cost | $220,941.61 |
| Hard Resource Cost | $ - |
| Total Phase 3 Cost | $ 220,941.61 |

Total Budget (Phase I through III):

The total budget for Phase I through Phase III is based on the total budget for the Phase I, Phase 2 and the initial yearly budget for Phase III.

| Personnel Cost |
| --- |
| Description | Cost |
| Phase 1 | $53,178.71 |
| Phase 2 | $214,631.18 |
| Phase 3 | $220,941.61 |
| Total | $488,751.50 |
| Resource Cost |
| Description | Cost |
| Phase 1 | $ - |
| Phase 2 | $ 33,621.00 |
| Phase 3 | $ - |
| Total | $ 33,621.00 |
| Total Budget |
| Description | Cost |
| Personnel | $488,751.50 |
| Resource | $ 33,621.00 |
| Total | $522,372.50 |